Smart TUTORING Application

Prepared by : Yasmine Slema and Rym Wakrim

class: ING-4-GLSI-D

Sprint 1 – Authentication and User Management

- Duration: 2 weeks

- Goal: Secure access and role-based user management.

- Key Tasks:

  - Create accounts for all roles: Tutors, Student, Administrator

  - Implement login/logout pages

  - Role-based page access

  - Server-side validation

  - Basic dashboards per role

- Expected Outcome: Users can log in and access only their allowed features.

Sprint 2 – Subject Test Management

- Duration: 2 weeks

Sprint 2 – Subject Test Management (Teacher + Student)

Durée : 2 semaines
Objectif : Permettre aux professeurs de créer des tests, aux étudiants de passer ces tests, et générer automatiquement les résultats.

1️⃣ Backlog / Key Tasks

Pour le Teacher

- Créer un test pour chaque matière (Math, Physique, Programmation)

  - Ajouter des questions avec : texte, options, bonne réponse.

  - Sauvegarder dans la base de données.

- Lister et modifier ses tests existants

  - Voir la liste des tests créés.

  - Modifier/supprimer des questions ou tests complets.

Pour le Student

- Interface pour passer le test

  - Sélectionner la matière et le test.

  - Répondre aux questions et soumettre.

- Résultat automatique

  - Comparer les réponses soumises avec les réponses correctes.

  - Calculer le score et déterminer Pass/Fail.

  - Sauvegarder le résultat dans la base de données.

- Notification et affichage des résultats

  - Afficher le score total, statut Pass/Fail immédiatement après soumission.

Backend / API

- Tests : CRUD des tests (Teacher)

  - POST /tests : créer un test

  - GET /tests/{subject} : récupérer test pour étudiant

  - PUT /tests/{id} : modifier test

  - DELETE /tests/{id} : supprimer test

- Résultats : calcul et stockage automatique

  - POST /results : soumettre test et calculer score

  - GET /results/{studentId} : récupérer résultats d’un étudiant

Frontend

- Teacher Interface : création, modification, suppression de tests

- Student Interface : passer test et voir score

- Résultat : affichage clair avec score et Pass/Fail

Sprint 3 – Course Assignment Based on Score

- Duration: 2 weeks

- Goal: Recommend courses based on test results.

- Key Tasks:

  - Define score thresholds for courses

  - Recommend course interface

  - Automatic suggestion or redirection

  - Course page content (text, videos, PDFs)

  - Restrict access to courses based on score

- Expected Outcome: Students are guided to the correct course based on their performance.

Sprint 4 – Course and Test Administration

- Duration: 2 weeks

- Goal: Administrators manage courses and tests.

- Key Tasks:

  - Create, edit, delete courses and tests

  - Assign score thresholds

  - Manage subjects and categories

  - Admin dashboard to track performance

  - View results per student and per subject

- Expected Outcome: Admins have full control over content and student tracking.

Sprint 5 – Notifications, Analytics, and UX Improvements

- Duration: 2 weeks

- Goal: Improve experience and provide feedback.

- Key Tasks:

  - Notifications for students (new tests, recommended courses)

  - History of tests and scores per student

  - Admin statistics (student count, passed tests, average scores)

  - UX/UI improvements

  - Final testing and bug fixing

- Expected Outcome: Smooth, intuitive interface with full feedback and analytics.